# INTELLIGENT FINANCIAL MANAGEMENT SYSTEM (IFMS)

## PROJECT PLANNING DOCUMENT

## 1. Executive Summary

The Intelligent Financial Management System (IFMS) is a secure, web-based application designed to assist individuals in managing personal finances through automated tracking, predictive analytics, and intelligent financial recommendations.

The system integrates backend development, database management, machine learning algorithms, and security best practices to deliver a comprehensive financial management solution.

The IFMS enables users to:

- Securely register and authenticate using JWT and Multi-Factor Authentication (MFA)

- Record and manage financial transactions

- Analyze spending patterns

- Predict future expenses using machine learning models

- Receive personalized financial advice

- Generate automated budget plans

- View reports and financial summaries via dashboards

Project Name: Intelligent Financial Management System (IFMS)
Technology Stack: Python (Flask), React.js, PostgreSQL
Development Period: 10 Weeks
Project Status: Completed

## 2. Project Scope

### 2.1 In Scope

### Core Functional Modules

- User Authentication & Security

  - Registration and login

  - Password hashing using bcrypt

  - JWT-based session management

  - Multi-Factor Authentication (TOTP)

  - Protected API endpoints

- User Profile & Salary Management

  - Personal details storage

  - Monthly salary configuration

  - Financial goal tracking

- Transaction Management

  - Create, Read, Update, Delete (CRUD) operations

  - Expense categorization

  - Date-based filtering

- Spending Analysis

  - Category-wise spending breakdown

  - Monthly summaries

  - Trend detection

- Expense Prediction

  - Linear Regression forecasting

  - Moving average (3-month window)

  - Category-based predictions

  - Confidence scoring

- Financial Advice

  - Overspending detection (20% threshold)

  - Savings surplus calculation

  - Personalized recommendations

- Automated Budget Planning

  - 50/30/20 rule implementation

  - Ideal vs predicted comparison

  - Goal progress tracking

- Reporting & Visualization

  - Pie charts and line graphs

  - Summary dashboards

  - Exportable reports (JSON, CSV, PDF)

- Security & Audit Module

  - Event logging

  - Suspicious activity detection

  - Login monitoring

- API Gateway & Routing

- RESTful endpoints

- Middleware validation

- Error handling

### 2.2 Out of Scope

- Native mobile applications

- Direct bank API integration

- Investment portfolio management

- Tax filing automation

- Multi-currency support

- Credit score monitoring

## 3. Project Objectives

### 3.1 Primary Objectives

- Develop a secure multi-user system with JWT authentication and MFA.

- Implement full transaction lifecycle management.

- Provide detailed financial analysis and trend detection.

- Develop predictive models with at least 70% confidence.

- Generate intelligent financial advice.

- Implement automated budgeting logic.

- Ensure security through logging and validation.

### 3.2 Non-Functional Objectives

- API response time below 200 milliseconds.

- Responsive user interface.

- Scalable architecture supporting 1000+ users.

- Maintainable modular code structure.

- Comprehensive documentation.

## 4. Project Deliverables

### 4.1 Software Deliverables

Backend Deliverables:

- Authentication Module

- Profile Management Module

- Transaction API

- Spending Analysis Engine

- Prediction Service

- Financial Advice Engine

- Budget Planning Module

- Report Generator

- Security Audit Service

- API Gateway & Routing Middleware

Frontend Deliverables:

- Authentication Interface

- Dashboard & Navigation

- Profile Management Page

- Transaction Management Interface

- Analysis & Charts Interface

- Prediction Display Page

- Advice & Financial Health Page

- Budget Planning Interface

- Reports & Export Interface

- Security Log Viewer

### 4.2 Documentation Deliverables

- Project Planning Document

- Risk Management Plan

- Gantt Chart

- API Documentation

- User Guide

- Technical Documentation

- Test Report

## 5. Project Timeline

### Phase 1: Planning & System Design (Weeks 1–2)

- Requirement analysis

- Database schema design

- System architecture design

- Authentication module development

### Phase 2: Core Backend Development (Weeks 3–4)

- Transaction management

- Profile management

- API routing structure

### Phase 3: Analysis & Prediction (Weeks 5–6)

- Spending analysis implementation

- Linear regression model integration

- Moving average forecasting

### Phase 4: Security & Frontend Integration (Weeks 7–8)

- MFA implementation

- Security logging

- React frontend integration

- Dashboard development

### Phase 5: Testing & Documentation (Weeks 9–10)

- Integration testing

- Security testing

- Performance optimization

- Documentation finalization

## 6. Technical Specifications

### Backend

Framework: Flask
ORM: SQLAlchemy
Database: PostgreSQL (Production), SQLite (Development)
Authentication: JWT (1-hour expiry)
Password Security: bcrypt hashing
MFA: TOTP (Google Authenticator compatible)
Rate Limiting: 60 requests per minute

### Frontend

Framework: React.js
Routing: React Router
State Management: Context API
Charts: Chart.js
Responsive Design: Mobile-first layout

## 7. Database Schema Overview

Users Table:

- id (Primary Key)

- username

- email

- password_hash

- mfa_secret

- mfa_enabled

- created_at

UserProfiles Table:

- id (Primary Key)

- user_id (Foreign Key)

- full_name

- monthly_salary

- savings_goal

- emergency_fund_target

Transactions Table:

- id (Primary Key)

- user_id (Foreign Key)

- amount

- category

- description

- transaction_date

- created_at

## 8. Quality Assurance Strategy

Testing Types:

- Unit Testing (pytest, Jest)

- Integration Testing

- End-to-End Testing

- Performance Testing

- Security Testing

Quality Targets:

- Code coverage above 80%

- API response time below 200ms

- 99.9% system uptime

- 100% functional requirement coverage

## 9. Risk Summary

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Security breach | Low | High | MFA, encryption, audit logs |
| Performance issues | Medium | Medium | Query optimization |
| Scope creep | Medium | Medium | Change control process |
| Time constraints | Medium | High | Structured weekly milestones |
| ML prediction inaccuracies | Medium | Medium | Model tuning and validation |

Detailed risk analysis provided in Risk Management section.

## 10. Stakeholder Communication

Weekly progress meetings
Milestone reports
Stakeholder approval before major changes
Final review and sign-off

## 11. Change Management Process

- Submit change request

- Perform impact analysis

- Obtain stakeholder approval

- Implement change

- Conduct verification testing

- Update documentation

## 12. Success Metrics

- 100% functional requirements implemented

- Secure authentication and MFA operational

- Prediction confidence ≥ 70%

- All modules integrated successfully

- Project delivered within 10-week timeframe