# INTELLIGENT FINANCIAL MANAGEMENT SYSTEM (IFMS)

## RISK MANAGEMENT PLAN

## 1. Introduction

### 1.1 Purpose

This Risk Management Plan defines the structured approach used to identify, assess, prioritize, mitigate, and monitor risks associated with the Intelligent Financial Management System (IFMS) project.

The objective of this plan is to proactively manage uncertainties that may affect project delivery, system performance, data security, or overall success of the system implementation.

### 1.2 Scope

This risk management plan applies to all phases of the IFMS project, including:

- System design

- Backend and frontend development

- Machine learning model implementation

- Database integration

- Security configuration

- Testing and deployment

- Documentation and submission

Risk categories covered include:

- Technical Risks

- Security Risks

- Operational Risks

- Project Management Risks

- External Risks

### 1.3 Risk Management Process

The IFMS project follows a structured five-step risk management process:

- Risk Identification

- Risk Analysis and Assessment

- Risk Prioritization

- Risk Response Planning

- Risk Monitoring and Control

Risks are continuously reviewed throughout the development lifecycle.

## 2. Risk Classification Framework

### 2.1 Risk Categories

| Category | Code | Description |
| --- | --- | --- |
| Technical | TECH | Risks related to system design, coding, and architecture |
| Security | SEC | Risks related to data protection and unauthorized access |
| Operational | OPS | Risks affecting system availability and infrastructure |
| Project | PROJ | Risks affecting schedule, scope, and resources |
| External | EXT | Risks outside the project team's direct control |

### 2.2 Risk Impact Levels

| Level | Score | Description |
| --- | --- | --- |
| Critical | 5 | May cause project failure or major system compromise |
| High | 4 | Significant disruption or security issue |
| Medium | 3 | Moderate impact requiring attention |
| Low | 2 | Minor issue, manageable |
| Very Low | 1 | Minimal impact |

### 2.3 Risk Probability Levels

| Level | Score | Description |
| --- | --- | --- |
| Very High | 5 | Almost certain |
| High | 4 | Likely |
| Medium | 3 | Possible |
| Low | 2 | Unlikely |
| Very Low | 1 | Rare |

### 2.4 Risk Scoring Method

Risk Score = Probability × Impact

Risk Priority Levels:

- 16–25 → Critical (Immediate action required)

- 10–15 → High (Action required soon)

- 6–9 → Medium (Monitor and mitigate)

- 1–5 → Low (Accept and monitor)

## 3. Risk Register

### 3.1 Technical Risks

| ID | Risk Description | Probability | Impact | Score | Priority |
| --- | --- | --- | --- | --- | --- |
| TECH-01 | Database performance degradation as transaction data grows | Medium (3) | High (4) | 12 | High |
| TECH-02 | API response time exceeding 200ms | Medium (3) | Medium (3) | 9 | Medium |
| TECH-03 | Inaccurate ML prediction results | Low (2) | High (4) | 8 | Medium |
| TECH-04 | Integration issues between frontend and backend | Medium (3) | Medium (3) | 9 | Medium |
| TECH-05 | Third-party library vulnerabilities | Medium (3) | High (4) | 12 | High |

### 3.2 Security Risks

| ID | Risk Description | Probability | Impact | Score | Priority |
| --- | --- | --- | --- | --- | --- |
| SEC-01 | Unauthorized access to financial data | Low (2) | Critical (5) | 10 | High |
| SEC-02 | JWT token misuse or session hijacking | Low (2) | High (4) | 8 | High |
| SEC-03 | SQL Injection attack | Very Low (1) | Critical (5) | 5 | Medium |
| SEC-04 | Cross-Site Scripting (XSS) | Low (2) | High (4) | 8 | High |
| SEC-05 | MFA bypass vulnerability | Very Low (1) | Critical (5) | 5 | Medium |

### 3.3 Operational Risks

| ID | Risk Description | Probability | Impact | Score | Priority |
| --- | --- | --- | --- | --- | --- |
| OPS-01 | Server downtime during testing | Low (2) | High (4) | 8 | High |
| OPS-02 | Data loss due to backup failure | Low (2) | Critical (5) | 10 | High |
| OPS-03 | Configuration errors in production environment | Medium (3) | High (4) | 12 | High |
| OPS-04 | Insufficient system scaling capability | Medium (3) | High (4) | 12 | High |

### 3.4 Project Management Risks

| ID | Risk Description | Probability | Impact | Score | Priority |
| --- | --- | --- | --- | --- | --- |
| PROJ-01 | Schedule delays | Medium (3) | High (4) | 12 | High |
| PROJ-02 | Scope creep | High (4) | Medium (3) | 12 | High |
| PROJ-03 | Requirement changes | Medium (3) | Medium (3) | 9 | Medium |
| PROJ-04 | Team coordination issues | Medium (3) | Medium (3) | 9 | Medium |

### 3.5 External Risks

| ID | Risk Description | Probability | Impact | Score | Priority |
| --- | --- | --- | --- | --- | --- |
| EXT-01 | Regulatory changes affecting financial systems | Low (2) | High (4) | 8 | High |
| EXT-02 | Widespread cyber attacks on financial applications | Low (2) | Critical (5) | 10 | High |
| EXT-03 | Cloud hosting service downtime | Low (2) | High (4) | 8 | High |

## 4. Risk Response Strategies

### 4.1 Strategy Definitions

| Strategy | Description |
| --- | --- |
| Avoid | Eliminate the risk completely |
| Mitigate | Reduce probability or impact |
| Transfer | Shift responsibility to third party |
| Accept | Acknowledge and monitor |
| Contingency | Prepare fallback plan |

### 4.2 High-Priority Risk Responses

#### Data Breach (SEC-01) – Mitigate

- Encrypt data in transit (HTTPS)

- Use bcrypt password hashing

- Implement strict JWT validation

- Enforce MFA

- Conduct regular security testing

#### Database Performance Issues (TECH-01) – Mitigate

- Use indexing

- Optimize queries

- Monitor query performance

- Implement connection pooling

#### Schedule Delays (PROJ-01) – Mitigate

- Weekly milestone reviews

- Buffer time allocation

- Clear task assignment

- Early detection of blockers

#### Data Loss (OPS-02) – Mitigate

- Automated daily backups

- Backup verification testing

- Restore testing procedures

## 5. Risk Monitoring and Control

### 5.1 Monitoring Schedule

| Frequency | Activity |
| --- | --- |
| Daily | Team progress discussion and issue tracking |
| Weekly | Risk register review and updates |
| Bi-Weekly | Milestone evaluation |
| Final Phase | Full risk reassessment before submission |

### 5.2 Key Risk Indicators (KRIs)

| Category | Indicator | Target |
| --- | --- | --- |
| Technical | API Response Time | < 200ms |
| Security | Failed Login Attempts | < 100/day |
| Operational | System Uptime | 99.9% |
| Project | Schedule Variance | < 10% |

## 6. Contingency Planning

### 6.1 Technical Contingencies

| Scenario | Contingency Plan |
| --- | --- |
| ML prediction failure | Use moving average fallback |
| API downtime | Restart services and rollback |
| Frontend integration error | Revert to stable build |

### 6.2 Security Contingencies

| Scenario | Contingency Plan |
| --- | --- |
| Suspected breach | Isolate system, reset credentials |
| Account compromise | Lock account, enforce password reset |
| MFA failure | Temporarily disable login until resolved |

### 6.3 Operational Contingencies

| Scenario | Contingency Plan |
| --- | --- |
| Server crash | Restore from backup |
| Data corruption | Rollback to last verified backup |

## 7. Risk Communication Plan

| Audience | Frequency | Method |
| --- | --- | --- |
| Project Team | Weekly | Internal meetings |
| Supervisor/Stakeholder | At milestones | Progress reports |
| Group Members | Daily/Weekly | Team coordination meetings |

## 8. Conclusion

The Risk Management Plan ensures that all potential risks affecting the Intelligent Financial Management System are systematically identified, assessed, and controlled. By applying structured mitigation strategies, continuous monitoring, and contingency planning, the project minimizes potential disruptions and increases the likelihood of successful completion within the allocated timeline.